ClinicCare — Statement of Work (SOW)

Client approval draft | Version 0.1

# 1. Purpose

Define the proposed scope, deliverables, responsibilities and acceptance approach for development of the ClinicCare clinic management platform.

# 2. Scope of Work

UX/UI wireframes and client approval cycle.

Responsive frontend application.

Backend REST API and business services.

Database schema and data access layer.

Authentication and role-based authorization.

Patient, appointment/queue, consultation, prescription, laboratory and billing modules.

Reports and administrative functions.

Testing, bug fixing, deployment support and handover.

# 3. Deliverables

Approved wireframes/prototype.

Functional web application.

Backend API.

Database models/scripts.

API documentation.

Test cases and test report.

Deployment/configuration guide.

Source code and handover documentation.

# 4. Out of Scope Unless Added by Change Request

Patient mobile application.

Telemedicine/video consultation.

AI diagnosis or clinical decision support.

External laboratory integration.

Payment gateway integration.

SMS/WhatsApp/email paid messaging services.

Multi-clinic tenancy.

Insurance/TPA integrations.

# 5. Acceptance

A module is accepted when the agreed user stories are implemented, critical/high defects are resolved, role access behaves according to the approved matrix, and the client completes UAT or provides written acceptance.

# 6. Change Control

Requirements added or materially changed after BRD/wireframe approval should be assessed for effort, schedule and commercial impact before implementation.

# 7. Indicative Phases

Phase 1 — Discovery, BRD and wireframes

Phase 2 — Architecture and foundation

Phase 3 — Core modules

Phase 4 — Clinical and billing modules

Phase 5 — Reports, hardening and UAT

Phase 6 — Production deployment and handover